# List of Edits — 7/11/26

## Solutions, Decisions & User Guide

Purpose: How each edit was handled, what we left unchanged (and why), and where to find / how to use the new behavior in the CRM.

## How to read this doc

| Label | Meaning |
| --- | --- |
| Done | Implemented as requested (or agreed design) |
| Left as-is | Intentionally not changed further |
| Partial | Mostly done; remaining piece explained |

# 1. New Transaction button

Status: Done
What we did: New Transaction is available from Dashboard and Next Steps (not only Transactions).

### Where / how to use

Open Dashboard or Next Steps in the left sidebar.

Click New transaction.

Complete the wizard (General → Parties → … → Review + Save).

# 2. Address

### 2.1 Auto populate keeps only street name after select

Status: Done
What we did: Choosing a suggestion fills the full street line plus City / State / ZIP (and County when available). Manual typing was already fine.

### Where / how to use

New Transaction (or Edit) → General.

Start typing in Property Address.

Click a Google suggestion — street, city, state, ZIP should fill correctly.

### 2.2 Separate City, State, ZIP

Status: Done
What we did: Address is split: street on one line; City, State, ZIP, County are separate fields (Address/General area — not duplicated in Property Details).

### Where / how to use

Same General section. Edit any part after autopopulate if needed.

### 2.3 Street # + street name for email subject

Status: Done (street line used for subject tokens)
What we did: Templates can use the street portion of the address (not the full “City, State, ZIP” blob).

### Where / how to use

Open a transaction → Emails → compose / pick a template.

Subject tokens that use the street address pull from the saved street field.

### 2.4 Are fields saved individually?

Status: Partial
What we did: City, State, ZIP, County, and street are stored separately.
Left as-is: Street number and street name are one street field (not split into two DB columns).
Why: Enough for email subjects and forms; full parse of “number vs name” adds complexity for little gain now.

# 3. Role → Type of Contact

Status: Done
What we did: Contact “Role” is treated as Type of Contact with broader options (e.g. Agent instead of only Listing/Buyer Agent; expanded TC / Escrow / Lender / Team types). Legacy types remapped so old contacts still open.

### Where / how to use

Contacts → Add or Edit.

Choose Type of Contact.

Form fields change based on that type (see §6).

# 4. Preferred Name

Status: Done
What we did: Preferred Name is required. Blank preferred name blocks save. We do not auto-fill from First Name.
Why: Email templates need a reliable preferred name.

### Where / how to use

Contacts → Add/Edit → fill Preferred Name before Save.

Same rule when creating a contact from a Parties / link picker.

# 5. Contact Name (First / Last)

Status: Done
What we did: Separate First Name and Last Name. Database keeps a combined `name` plus `first_name` / `last_name` for templates and lists.

### Where / how to use

Contacts form → enter First + Last + Preferred → Save.

# 6. Contact input fields (by type)

Status: Done
What we did: Contacts form is dynamic by type. Extra fields live in `details` (JSONB). Examples:

| Type | Extra fields |
| --- | --- |
| Agent | License, brokerage, brokerage license, notes, logo |
| Escrow Officer | Company, address, assistants roster |
| TC / Seller / Buyer / Team | Core + email + phone |
| Lender | Company only — no email / phone (safety) |

Left as-is: Agent logo on the Contact record (not as a separate upload on every party row).

Why: Contacts is the source of truth; parties link to contacts.

### Where / how to use

Contacts → Add/Edit.

Pick type → fill shown fields.

Agent: upload logo if needed.

Escrow Officer: add one or more assistants on that contact (see §10).

# 7. Multiple buyers or sellers

Status: Done
What we did: Cap raised from 4 → 10.
Left as-is: Not unlimited.
Why: Unlimited lists get hard to scan; 10 covers rare multi-party deals.

### Where / how to use

New/Edit Transaction → Parties.

Use + to add buyers/sellers until the `/10` limit.

# 8. Primary Contact

Status: Done (Option A — keep Primary Contact + autopopulate)
What we did:

Listing file: first Listing Agent ↔ Primary Contact.

Buyer file: first Buyer’s Agent ↔ Primary Contact.

Works both ways (agent → primary, or primary → empty agent slot).

Left as-is: Primary Contact field not removed.
Why: Still useful as the deal’s linked contact; autopopulate removes double typing.

### Where / how to use

General sidebar → set Primary Contact, or

Parties → link the lead agent.

Watch the other side fill automatically when empty.

# 9. New Transaction in-progress (don’t lose work)

Status: Done
What we did: Form autosaves a local browser draft. Return and Restore or Discard. Draft clears after successful create.
Left as-is: Draft is device/browser local (not synced to another computer).
Why: Fast and no backend draft system; matches “pulled away mid-entry.”

### Where / how to use

Start New Transaction, fill some fields.

Navigate away.

Open New Transaction again → banner → Restore or Discard.

# 10. Escrow Assistant

Status: Done (Solution A)
What we did: Escrow assistants belong on the Escrow Officer contact (roster). On a deal, choose which assistant works that file from a dropdown (first auto-fills; others selectable).
Left as-is: Not “always invent a brand-new assistant contact per deal with no roster.”
Why: One officer often has several assistants; the deal still needs one active assistant for email.

### Where / how to use

Setup (Contacts)
Contacts → Escrow Officer → add assistant rows (first / last / preferred / email).
Save.
On a transaction
Parties → Escrow Officer (link contact).
Escrow Assistant section → pick assistant from the officer’s list (or confirm the autofill).

# 11. Parties input

Status: Done
What we did:

Required + optional party types present (including Listing Agent Assistant/Team Member on Buyer files).

First / last name on parties.

Field sets per role (Agent licenses/brokerage, TC phone, Escrow address + assistant, Lender no email, etc.).

### Where / how to use

New/Edit Transaction → Parties.

Use Link contact or fill inline.

Optional parties via + (Agent 2, Team Member, Lender, etc.).

# 12. Property Details

| Edit | Status | What we did |
| --- | --- | --- |
| Remove City / State / ZIP here | Done | Only under Address/General |
| Square Feet before Lot Size | Done | Reordered |
| Propane yes/no | Done | New field + rules context |
| De-select yes/no | Done | Click the same Yes or No again to clear |

### Where / how to use

New/Edit Transaction → Property Details.

Enter Sq Ft, then Lot Size.

Set Propane.

To clear a mistaken Yes/No: click the same answer again.

# 13. Timeline

| Edit | Status | What we did |  |  |
| --- | --- | --- | --- | --- |
| Completed / N/A | Done | Status column: Date \ | Completed \ | N/A |
| Estimated COE order | Done | Below Verification of Property Condition, above Possession |  |  |
| PDF footer note | Done | Weekend/holiday business-day note on print + PDF |  |  |
| Asterisk on bumped dates | Partial | `*` when an offset-derived date moves for weekend/holiday; US federal holidays; Sat bumps forward to Mon |  |  |
| Auto-attach timeline PDF | Done | Email timeline attaches PDF automatically |  |  |

Left as-is:

Asterisk does not flag every manually typed bumped date (original day isn’t stored).

Completed / N/A stored in metadata (no new “status” column on `project_deadlines`). Both remove that milestone from the deadline calendar sync.

Why: Matches current design; calendar stays clean. Optional later: mark Completed with `is_completed = true` and keep the row.

### Where / how to use

Open transaction → Timeline tab.

Per milestone: Status (Date / Completed / N/A) + Date / Value.

Print PDF — download / print with footer note.

Email timeline — opens Emails composer with timeline in the body and PDF attached. Wait for “Preparing…” then Send.

After deploy: restart backend so Completed/N/A saves on existing deals.

# 14. Review and Save (incomplete form)

Status: Left as-is (by design)
PDF asked: Save even when fields are missing.
Our decision: Required fields are already minimized. We will not soften Create further.

| File type | Minimum to Create (approx.) |
| --- | --- |
| Listing | Primary Contact, Property Address, Next Step, Next Step Date |
| Buyer File | Above + purchase/timeline core dates (price, contract/acceptance, preapproval, COE, loan contingency, etc.) |

Why: Empty deals break Next Steps, emails, and buyer timelines. Mid-entry is covered by draft restore not by saving incomplete transactions to the DB.

### Where / how to use

Fill required fields (footer / gold borders show what’s missing).

Click Create Transaction.

Or leave mid-form and Restore draft later.

# 15. Next Steps page

Status: Done
What we did:

Removed Contact and Docs columns (Contact name still under Property on small screens).

Wider Next Step column.

Next Step Date as its own column.

Click column headers to sort.

Default sort: Next Step Date, earliest first (empty dates last). Overdue stays red; no overdue/today bucket groups.

### Where / how to use

Sidebar → Next Steps.

Click a heading (e.g. Next step date) to sort; click again to reverse.

Click a row to open the transaction.

Row menu (⋮) for actions / edit next step when available.

# 16. Stored Documents

Status: Guidance (question in PDF, not a “missing column” edit)

### Where / how to use

Open a transaction → Stored Documents.

Create or open a folder.

Upload files into that folder.

Use move/rename/delete as provided in that workspace.

(If upload fails in your environment, treat as a support/API issue — not the same as “feature missing.”)

# CRM improvements (summary for handoff)

Contacts match real TCs: types, required preferred name, first/last, logos, escrow assistants.

Deal entry is safer and faster: address fix, draft autosave, party fields, primary↔agent sync.

Timeline is client-ready: status, order, holidays, PDF footer, email with PDF attached.

Next Steps focuses on work due: step + date, sortable, earliest first.

Draft restore covers long data-entry sessions without weakening Create validation.

# Intentionally left unchanged (quick list)

| Item | Why |
| --- | --- |
| Street # vs street name not fully split | Combined street + city/state/zip is enough |
| Primary Contact kept | Autopopulate removes double work; still useful |
| Buyers/sellers max 10 | Rare edge; unlimited UI is worse |
| Soft Create with missing required fields | Already minimized; draft covers mid-entry |
| Timeline `*` only on offset bumps | Manual originals not stored |
| Completed calendar = drop row (same as N/A) | Keeps calendar clean |
| Draft only in browser | Simple local autosave |

End of document